Affectiv Billing Finance Tool

Testing Bucket — Engineering Status Review

Prepared for Stockholder Showcase  ·  June 8, 2026

Method:  Each Planner task was assessed against the actual source tree, git branch and merge state, and an esbuild parse check — not a copy of the Planner status, but a code-grounded verification.

# Headline Finding

The local working copy was 6 commits behind origin/main. Every item the Testing bucket describes was built and merged on the remote main; the local checkout predated the last three merges (PRs #23, #24, #25).

The key consequence: the TSC → Scenario tab crashed in the stale local copy — TSCScenarioTab referenced ~12 undeclared variables (base, scenario, delta, bev, rates, G9007_CAP, …), throwing a ReferenceError on render. This was caught by the Phase 4 test work and fixed in PR #25 (fix/tsc-scenario-tab-crash), already merged to origin/main.

Resolved during this review:  the local checkout was fast-forwarded to origin/main (now 0 ahead / 0 behind). The Scenario tab renders, the fix is present, and esbuild passes. Note esbuild passes even on the broken file because this is a runtime error — exactly the failure class the project’s verification standard warns esbuild cannot catch.

All eight feature / test branches backing this bucket are merged into origin/main:

| Branch | Backs task(s) | On origin/main |
| --- | --- | --- |
| feature/concerning-rating-category | 1, 5 | Merged ✓ |
| feat/access-levels-service-lines | 2, 3 | Merged ✓ |
| feat/tsc-reimbursement-panel | 4 | Merged ✓ |
| feat/ui-improvements | 6, 7 | Merged ✓ |
| docs/track-b-rls-fix | RLS docs | Merged ✓ |
| feat/test-phase-2 / 3 / 4 | Testing | Merged ✓ |

# Per-Task Assessment (against origin/main)

## Tasks 1 & 5 — “Concerning” labor-efficiency tier  Implemented

The four-tier hierarchy is live in FinancialTool.jsx (LABOR_APPROVAL_THRESHOLDS, getLaborApprovalStatus). “Concerning” exists with distinct orange styling (#fb923c), its own icon, and contextual guidance messages.

Threshold discrepancy — needs a business decision. The code and the two Planner notes state three different “Approved” ceilings. The tier works; the numbers should be reconciled before the showcase:

| Tier | Planner Task 1 | Planner Task 8 | Code (actual) |
| --- | --- | --- | --- |
| Approved | ≤ 43% | ≤ 30% | < 47% |
| Needs Review | 44–57% | 44–57% | 47–58% |
| Concerning | 58–67% | 58–67% | 58–68% |
| Not Viable | ≥ 68% | ≥ 68% | ≥ 68% |

## Task 2 — Align TSC / Children’s DDA / Vocational Services access controls  Implemented (client-side)

A complete client-side RBAC layer exists in src/lib/access.js (8 role tiers, 9 rules, fully unit-tested). Edit controls in tsc.jsx, childrens_dda.jsx, and cse.jsx are all gated through canEditServiceLines(userRole) — consistent across the three modules, which is what the task asks for.

- “Home projector” is not a separate permission concept — it is the in-app label for the client-facing Labor Efficiency view. The alignment was correctly done against the shared access.js rule set.

- Server-side enforcement is not live. Supabase RLS policies exist but have a known over-restriction bug (an assigned editor cannot SELECT/UPDATE their own company). This is Track B work, not started. Today’s access control is UI-layer only.

## Task 3 — Limit Scenario tab to top-tier roles  Implemented exactly as specified

The Scenario tab (tsc_scenario) is in SENIOR_GATED_TABS and gated by canEditServiceLines (tiers 1–4 = Owner, CEO, Finance, Regional Director) at three points: the tab-list filter, the initial-tab selection, and the render guard. This matches the task’s role list precisely. Note this is client-side gating — “prevent direct URL access” ultimately depends on the unfinished server-side RLS.

## Task 4 — TSC Reimbursement Rate side panel  Implemented (was the crash source)

On origin/main the panel is functional: G9002 (Service Coordination + Parapro) and G9007 (Plan Development) rate fields with −2 / −4 / −6% quick buttons and reset, a 15-minute unit basis, and a G9007 48-units/year cap with a progress bar and near-cap warnings.

One spec mismatch: the checklist asks for “18 units/month for service coordination,” but the code displays G9002 as “no monthly cap.” Confirm which is correct — the panel currently shows no 18/month cap.

## Task 6 — Scenario slider ranges  Done, with residual polish bugs

The slider range inputs are correct per spec: productivity −100% to +100%, and caseload converted from a percentage to a participant count (1–60). However the paired number box beside every slider is still hardcoded min={-50} max={50} with a hardcoded “%” label — so the caseload box reads “%” and clamps at 50, and the productivity box can’t accept values past ±50. The Reset handler also still writes the old caseloadAdjPct field instead of caseloadCount. None of these crash; they are cosmetic / edge-case. Demo via the sliders, not the number boxes.

## Task 7 — Staffing section contrast & readability  Implemented

feat/ui-improvements merged, including several targeted commits (readable text color in the TSC productivity table, the Annual Labor cell, and the Note callout). The staffing / productivity styling uses defined palette tokens. This is a judgment-call category — a quick visual pass during demo prep is worthwhile, but the work shipped.

## Task 8 — Comprehensive ratio documentation  Partial

A spec exists (spec.md) documenting thresholds, color functions, and acceptance criteria. However it carries the same threshold inconsistency flagged in Task 1, and there is no single consolidated, “formatted-for-AI-agent-consumption” ratio reference as the checklist envisions. This is the least-complete item.

# Summary

| # | Task | Status | Watch-out |
| --- | --- | --- | --- |
| 1 | “Concerning” rating tier | Implemented | Threshold values disagree across sources |
| 2 | Align module access controls | Client-side | Server RLS unfinished (Track B) |
| 3 | Scenario tab → top-tier only | Exact match | URL-direct guard needs RLS |
| 4 | TSC reimbursement panel | Implemented | G9002 “no cap” vs spec’s 18/mo |
| 5 | “Concerning” label in gray zone | Implemented | Same threshold question as #1 |
| 6 | Scenario slider ranges | Done, minor bugs | Number-box clamp/label + Reset field |
| 7 | Staffing contrast/readability | Implemented | Subjective — eyeball before demo |
| 8 | Ratio documentation | Partial | Threshold inconsistency; no AI-ready doc |

## Bottom line for the showcase

The bucket is substantially delivered on origin/main — six of eight tasks fully done, two partial. The single demo-blocking risk was mechanical (a stale local checkout that crashed on the Scenario tab) and has been resolved by pulling to origin/main. The two judgment items before showtime are: (a) settling the canonical labor-ratio thresholds, and (b) the G9002 cap wording.

Generated from a code-grounded review of the Intrinsic repository · June 8, 2026.